## Slide 1
IR Platform Milestones
Users
Functionalities
Data
Main Benefits
M1
Milestone 1
End November 2025
Selected Pilot users
Task management
Event management
Partner profiles (core¹)
Executive insights dashboard (basic²)
Temporary IR data platform
Digitize key operations, streamlining activities, improve efficiency and collaboration
M2
Milestone 2
End June 2026
Internal users, MIM+ PoC users
Partner profiles (all)
MoU manager
Executive insights dashboard (full product³)
First integration with MIM+ data via Global CRM
Centralize data management and storage enabling data-driven insights generation
M3
Milestone 3
End August 2026
All users across MIM & MIM+
Selected enhancements and change requests based on feedback
Bug fixes
Continuous integration with SAP platform
Provide state-of-the-art tool to users, ultimately increasing the efficiency and effectiveness of Saudi IR activities